## Slide 1: STATUS REPORT
Team Name: Sharktooth Software
Team Members: Alexandru Cioanca, Andrew Dutton, Dustin Phan​, Gabriel Molina​, Roberto Carvalho Brigagao, Thuan Nguyen
Date: 2/29/2024

## Slide 2: Metrics* Table *A software metric is a measure of software characteristics that are quantifiable or countable. Software metrics are important for many reasons, including measuring software performance, planning work items, measuring productivity, and many other uses. NOTE: Study each Metric’s definition and determine whether is is applicable to your project
 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week N
CPI | 1 | 1 | 1 | 1 |  |  |  |  | 
RCM (Business Application) | 10% | 10% | 10% | 10% |  |  |  |  | 
Error Density | N/A | N/A | N/A | N/A |  |  |  |  | 
MTTF | N/A | N/A | N/A | N/A |  |  |  |  | 
MTTR | N/A | N/A | N/A | N/A |  |  |  |  | 
AVAIL. | N/A | N/A | N/A | N/A |  |  |  |  | 
SMI | 0% | 0% | 5% | 5% |  |  |  |  | 

## Slide 3: Integrated Schedule (1 or 2 Slides)

## Slide 4: Use Case Diagram

## Slide 5
User Stories

## Slide 6: Gantt Chart 3/7/2024

## Slide 7: What Everyone is Working on - week 2/29/2024
Alexandru Cioanca
  Designing Use-Cases for scenario-based models
Andrew Dutton
  Working on updating Gantt Chart, CPI, RCM, SCM
  Researching Architecture Options
Dustin Phan​
  Creating class models
  Class Diagrams
Gabriel Molina​
  Fleshing out the requirements
Roberto Carvalho Brigagao
  Working on User Stories
Thuan Nguyen
  Requirements Management
  User Diagrams