## Slide 1: STATUS REPORT
Team Name: Sharktooth Software
Team Members: Alexandru Cioanca, Andrew Dutton, Dustin Phan​, Gabriel Molina​, Roberto Carvalho Brigagao, Thuan Nguyen
Date: 4/11/2024

## Slide 2: Metrics* Table *A software metric is a measure of software characteristics that are quantifiable or countable. Software metrics are important for many reasons, including measuring software performance, planning work items, measuring productivity, and many other uses. NOTE: Study each Metric’s definition and determine whether is is applicable to your project
 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week N
CPI | 1 | 1 | 1 | 1 | 1 | 1 |  |  | 
RCM (Business Application) | 10% | 10% | 10% | 10% | 10% | 10% |  |  | 
Error Density | N/A | N/A | N/A | N/A | N/A | 10% |  |  | 
MTTF | N/A | N/A | N/A | N/A | N/A | N/A |  |  | 
MTTR | N/A | N/A | N/A | N/A | N/A | N/A |  |  | 
AVAIL. | N/A | N/A | N/A | N/A | N/A | N/A |  |  | 
SMI | 0% | 0% | 5% | 5% | 5% | 10% |  |  | 

## Slide 3: Integrated Schedule (1 or 2 Slides)

## Slide 4: Gantt Chart 4/11/2024

## Slide 5: Webpage Main Menu Template

## Slide 6: What Everyone is Working on - week 4/11/2024
Alexandru Cioanca
  Updating Status Report
  Setting Up Local Github
  Getting Started on Front End
Andrew Dutton
  Working on updating Gantt Chart
  Updating Github
  Database Backend w/MongoDB
  Database Design
Dustin Phan​
  Working on Front End Requirements
  Research into front end technologies
  Setting up local git
Gabriel Molina​
  Database Backend w/ MongoDB
  Storing On Database
  Database Design
  Design Forum Template
Roberto Carvalho Brigagao
  Fixing Github locally
  Debugging
Thuan Nguyen
  Catching Up w/ MongoDB Database
  Storyboards